7

Contactless Smart Cards Supply Procedure for BiT Project

20CE5DB0-BIT-DOC-CON-CTM-AIT  16/05/2008

BiT

Billetaje Inteligente para

el Transporte de Madrid

© 2002 Consorcio Regional de Transportes de Madrid. Todos los derechos reservados.

La información contenida en este documento es confidencial; no podrá ser reproducida total o parcialmente ni ser hecha disponible a terceros sin autorización escrita del CRTM.

CRTM – Pza. Descubridor Diego de Ordás 3 – 28003 – Madrid - España

Índice

1.	INTRODUCTION	6

2.	FASE 1: SUPPLIER APPROVAL	6

3.	PHASE 2: SMART CARD SUPPLY	8

Lista de Tablas

Table 1  Version list	5

Table 2  Distribution list	5

Table 3  Document information	5

TABLE 4  PHASE 1: SUPPLIER APPROVAL	6

TABLE 5  PHASE 2: SMART CARD SUPPLY	8

| Table 1 Version list |  |  |  |
| --- | --- | --- | --- |
| No. | Version | Date | Comments |
| 1 | 0.10 | 16/05/2008 | Document creation. |
| 2 | - | - | - |
| 3 | - | - | - |
| 4 | - | - | - |

| Table 2 Distribution list |  |  |  |
| --- | --- | --- | --- |
| No. | Version | Date | Distribution list |
| 1 | 0.10 | - | - |
| 2 | - | - | - |
| 3 | - | - | - |
| 4 | - | - | - |

| Table 3 Document information |  |  |
| --- | --- | --- |
| Written by | Review by: | Approved by: |
| AIT (CRTM) |  |  |

# INTRODUCTION

This document specifies contactless – smart cards supply procedure for the BIT project (Intelligent Transport Ticketing) in Madrid region. It can be divided in two phases:

- Phase 1: Supplier approval by the CRTM (Madrid Regional Consortium of Public Transport).

- Phase 2: Card supply.

The concept of card supply includes:

- Card manufacture with embedded integrated circuit and antenna that permits contactless operation.

- Card pre-personalization, which can be divided in two parts:

  - Internal pre-personalization: Application and file creation in the semiconductor memory, introduction of system keys and configuration.

  - Pre-personalización externa: Printing of predefined information to the card.

The following sections analyse these two card supply phases.

# FASE 1: SUPPLIER APPROVAL

The objective of this phase is to verify that the product requested to supply, meets the requirements of the BIT project, specified by the CRTM. The steps to follow in order to implement this phase are presented in chronological order, in the table bellow.

| TABLE 4 PHASE 1: SUPPLIER APPROVAL |  |  |
| --- | --- | --- |
| Section | Sub-section | Description |
| 1 | - | SENDING OF DOCUMENTATION MATERILA TO THE CARD SUPPLIER |
|  | 1.1 | Sending of documentation material about pre-personalization data format |
|  | 1.2 | Sending of documentation material about pre-personalization data interchange |
|  | 1.3 | Sending of documentation material about connexion to the Data Interchange Server (SID) |
|  | 1.4 | Sending of documentation material about how to sign the information interchanged |
|  | 1.5 | Sending of documentation material about the requirements of smart card supply to the CRTM (quality etc.). |
| 2 | - | STUDY AND DEVELOPMENT OF PROTOTYPES |
|  | 2.1 | Study of documentation provided by the CRTM |
|  | 2.2 | Tools and systems development that will enable smart card manufacture and pre-personalization according to the specifications |
| 3 | - | FULL TESTS |
|  | 3.1 | Virtual order generation by the CRTM, about smart card supply, through SID |
|  | 3.2 | Receiving order and smart card manufacture |
|  | 3.3 | Smart card manufacture and pre-personalization |
|  | 3.4 | Sending of data to the CRTM (through the SID) about the manufactured and pre-personalized cards |
|  | 3.5 | Sending of 30 cards (prototypes) of two plastic types (ABS and PVC) to the CRTM |
|  | 3.6 | Evaluation of information (sent to the SID) about the manufactured and pre-personalized cards |
|  | 3.7 | Card general characteristics tests according to the standards (ISO/IEC 10373) |
|  | 3.8 | Card tests related to the internal pre-personalization (card application) |
|  | 3.9 | Card tests related to the external pre-personalization (information printed to the card) |
|  | 3.10 | Sending of results to the supplier |
|  | 3.11 | Period reserved for corrections (if applicable) |

# PHASE 2: SMART CARD SUPPLY

After the supplier approval, the process continues with the phase of smart card supply (as specified in the table and the figure given below).

| TABLE 5 PHASE 2: SMART CARD SUPPLY |  |  |
| --- | --- | --- |
| No. | Actor | Description |
| 1 | ACO | Order for card supply |
| 2 | APD | Order processing (in order to generate the necessary information for the card manufacture and pre-personalization) |
| 3 | AIT | Review of generated information |
| 4 | PARAGON | Sending of information generated by the card supplier to the CRTM |
| 5 | PARAGON | Card (prototypes) manufacture and pre-personalization (only a few units which will be used for tests) |
| 6 | AIT, CDC | Card (prototypes) tests by the CRTM (with assistance by the CDC) |
| 7 | AIT | Card approval by the CRTM |
| 8 | PARAGON | Card manufacture and pre-personalization of the whole order. Sending of cards to the CRTM and the associated data generated to the SID |
| 9 | APD | Processing of data sent to the SID |
| 10 | ACO | Sending of cards to the CRTM and data base update |
| 11 | ACO | Random card sampling of batch and tests in CDC |
| 12 | CDC | Sending of results to the CRTM |
| 13 | ACO, PARAGON | Return of the whole card batch (if it does not meet requirements) and replacement |

| AIT | TECHNOLOGICAL INNOVATION DEPARTMENT |
| --- | --- |
| ACO | COMMERCIAL DEPARTMENT |
| APD | DATA PROCESSING DEPARTMENT |
| CDC | DEVELOPMENT AND CONFORMITY CENTRE |
| SID | DATA INTERCHANGE SERVER |
| BBDD | DATA BASE |